VOIDLAB

Postmortem Audit — Brudi System Diagnosis

Date: 2026-02-24  |  Mode: AUDIT ONLY  |  Brudi v3.4.0

Scope: Why gates passed but UX failed. What Brudi must change.

# 1. Executive Summary

- The build agent completed all 3 phases (Foundation, 8 Homepage Slices, 8 Pages) and passed every gate.

- 65 GSAP calls, 21 easing types, 4/4 depth layers, 32 screenshots, 0 build errors, 0 console errors.

- Motion system is choreographed and production-ready: consistent durations, proper cleanup, zero forbidden patterns.

- Color token system works well: 351 references across 95% of files.

- CRITICAL: Duration, easing, distance, and materiality tokens are defined but have ZERO usage (0 references).

- CRITICAL: Zero shared primitives exist. No Container, Section, Button, Card, or Typography component.

- CRITICAL: Container padding missing on Contact + Missions pages — text starts at viewport pixel 0.

- 7 section components each duplicate the same container wrapper (max-w-7xl mx-auto px-6) independently.

- Section spacing uses random py values (py-12, py-24, py-32). No vertical rhythm enforcement.

- Responsive breakpoints use two conflicting systems (Tailwind sm/md/lg + CSS custom properties).

- Gates check process (did you do it?) not outcome (is it good?). No spacing, contrast, or hierarchy validation.

- Root cause: Phase 0 validates tokens exist but doesn’t require layout primitives before Phase 1 begins.

# 2. Truth Table

Each claim evaluated against code evidence. No assumptions.

| Claim | Verdict | Evidence |
| --- | --- | --- |
| Gates enforce code quality | PROVEN | 102 GSAP calls, 0 forbidden patterns, build 0 errors |
| Gates enforce visual quality | UNPROVEN | No spacing/contrast/hierarchy checks in brudi-gate.sh |
| Token system is used as system | PARTIAL | Color 95%. Duration/easing/distance 0%. Shadow 42% |
| Phase 0 produces usable foundation | PARTIAL | Tokens exist but no primitives. Phase 1 rebuilds from scratch |
| Sections are composable | UNPROVEN | 7/7 sections built ad-hoc. Zero shared primitives |
| Mobile-first is real | PARTIAL | 375px screenshots taken. But no safe-area, some padding at 0 |
| Motion is choreographed | PROVEN | Consistent durations/easings/staggers. Zero forbidden patterns |
| Responsive breakpoints consistent | UNPROVEN | sm/md/lg mixed with custom tokens. Two conflicting systems |

# 3. Why Gates Passed but UX Failed

The Brudi gate system is process-focused, not outcome-focused. It validates:

- Token files exist (materiality-tokens.css, globals.css) — but not that tokens are actually used in components.

- Animation count ≥ 5 GSAP calls — but not that spacing between animated elements is consistent.

- Easing variety ≥ 3 types — but not that typography follows a coherent scale.

- Depth layers ≥ 3 of 4 referenced — but not that container widths match across sections.

- Screenshot path exists in PROJECT_STATUS.md — but not that the screenshot shows correct padding.

A project can pass ALL gates while having chaotic spacing, text touching viewport edges, duplicate code in every component, and zero reusable primitives. The gates are necessary but not sufficient.

The missing layer: visual outcome verification. Brudi currently has no mechanism to detect “formally correct but visually broken.”

# 4. Findings (15 Items)

Ordered by severity. Evidence from 8 parallel audit agents cross-referenced with screenshots.

| ID | Finding | Severity | Brudi Root Cause | Fix Lever |
| --- | --- | --- | --- | --- |
| F-01 | No Container Primitive | P0 | designing-award-layouts-core | New: Layout Primitives Gate (Phase 0 must produce Container/Section/Stack) |
| F-02 | Inconsistent Section Spacing | P0 | implementing-design-tokens | New: Spacing System Enforcement Gate (8pt multiples only) |
| F-03 | Container Width Chaos | P1 | designing-award-layouts-core | New: Container Width Consistency Gate |
| F-04 | Token System 45% Broken | P0 | implementing-design-tokens | Create animation config builder mapping tokens to GSAP values |
| F-05 | Zero Shared Primitives | P0 | building-components-core | New: Component Primitive Requirements Gate |
| F-06 | Typography Not Enforced | P1 | crafting-typography | New: Typography Scale Enforcement (semantic sizes only) |
| F-07 | Button Hover 5x Duplicated | P1 | building-button-states | Extract Button primitive with built-in hover states |
| F-08 | Breakpoint Governance Missing | P0 | designing-for-mobile | New: Responsive Breakpoint Governance Gate |
| F-09 | Gates Check Process Not Outcome | P0 | verifying-ui-quality | Add Design Review Gate (7-point visual audit) |
| F-10 | Phase 0 Too Shallow | P0 | starting-a-project | Expand Phase 0: must include layout primitives + responsive grid test |
| F-11 | Section IDs Missing | P1 | designing-award-navigation | Enforce section ID assignment in post-slice gate |
| F-12 | Shadow Tokens Underused | P1 | creating-visual-depth | ESLint rule: forbid inline boxShadow, enforce token classes |
| F-13 | Elevation/Material CSS Dead | P1 | creating-visual-depth | Remove dead code or enforce usage in Card primitive |
| F-14 | No Visual Hierarchy Gate | P1 | verifying-ui-quality | New skill: verifying-visual-hierarchy (focal point + contrast audit) |
| F-15 | ScrollTrigger Boilerplate 7x | P1 | orchestrating-react-animations | Extract useScrollRevealTimeline() hook as standard pattern |

# 5. Token System Health

| Token Category | Defined | Used | Verdict |
| --- | --- | --- | --- |
| Color (--color-*) | 9 tokens | 351 refs / 95% files | HEALTHY |
| Shadow (--shadow-*) | 4 tokens | 12 refs / 42% files | WEAK |
| Duration (--duration-*) | 7 tokens | 0 refs / 0% files | BROKEN |
| Easing (--ease-*) | 6 tokens | 0 refs / 0% files | BROKEN |
| Distance (--distance-*) | 8 tokens | 0 refs / 0% files | BROKEN |
| Elevation classes | 4 classes | 0 refs / 0% files | DEAD CODE |
| Material classes | 6 classes | 0 refs / 0% files | DEAD CODE |
| Typography scale | 7 sizes | Via Tailwind | HEALTHY |
| Z-Index | 8 tokens | ~60% coverage | PARTIAL |

Overall Token Health: 45/100. Color system carries the project. Animation tokens are completely disconnected from GSAP.

# 6. Top 10 Brudi Fix Levers

Prioritized changes to prevent “formally correct but visually chaotic” outcomes.

| # | Fix Lever | Priority | Type | Description |
| --- | --- | --- | --- | --- |
| 1 | Phase 0 Expansion | P0 | CLAUDE.md + Gate | Phase 0 must produce Container/Section/Stack primitives + responsive grid test before Phase 1 |
| 2 | Spacing System Gate | P0 | New Gate | Validate 8pt grid. Forbid p-5/p-7/p-9/p-10. Lock section padding to py-24/py-32/py-40 |
| 3 | Component Primitive Req. | P0 | New Gate | Tier 1 (Container/Section/Stack/Grid) must exist before Phase 1 slices |
| 4 | Responsive Breakpoint Gov. | P0 | New Gate + Skill | Single breakpoint authority (Tailwind OR tokens, not both). Enforce 375px/1024px/1440px |
| 5 | Container Width Gate | P1 | New Gate | All sections use ONE max-width value. Detect inconsistency via grep |
| 6 | Typography Enforcement | P1 | New Skill + Gate | Semantic size component (h1–h6 + body + caption). Forbid raw text-* classes |
| 7 | Visual Hierarchy Gate | P1 | New Skill + Gate | 7-point post-slice audit: focal point, contrast, spacing, depth, alignment, motion, content |
| 8 | Section Composition Template | P1 | New Template | 4-slot anatomy (label + headline + content + CTA). All sections inherit |
| 9 | Design Review Gate | P1 | New Skill + Gate | Screenshot audit with pixel measurements. Blocks post-slice if spacing < 96px desktop |
| 10 | Animation Token Bridge | P1 | Process Change | Create GSAP easing/duration mapping. Kill dead CSS tokens or bridge to JS |

# 7. Definition of Done v2 (Proposed)

Current Definition of Done checks 6 items. Proposed expansion adds 5 visual quality gates:

### Current (v1) — Keep

- 1. verifying-ui-quality skill read + 3 checks documented

- 2. Code written and functional (Build = 0 errors)

- 3. Desktop screenshot with file path in PROJECT_STATUS.md

- 4. Mobile 375px screenshot with file path in PROJECT_STATUS.md

- 5. Console = 0 errors

- 6. PROJECT_STATUS.md updated with all 6 columns

### New (v2) — Add

- 7. Container width matches project standard (one max-width value across all sections)

- 8. Section padding follows spacing system (py-24/py-32/py-40 only, no random values)

- 9. All interactive elements use shared primitives (Button, Card, not inline onMouseEnter)

- 10. Visual hierarchy audit: 1 focal point per section, heading sizes visibly distinct, contrast ≥ 4.5:1

- 11. Token usage audit: ≥ 80% of defined tokens must have ≥ 1 reference in src/

# 8. Next Steps (Priority Order)

## Implement First (P0 — Prevents Chaos)

- 1. Expand Phase 0 in CLAUDE.md: must produce Container/Section/Stack primitives before Phase 1

- 2. Add Spacing System Gate to brudi-gate-complexity.sh: validate 8pt grid, forbid ad-hoc padding

- 3. Add Component Primitive Requirements Gate: Tier 1 primitives must exist before slices begin

## Implement Second (P1 — Raises Quality)

- 4. Add Visual Hierarchy Verification skill + gate (7-point audit)

- 5. Add Container Width Consistency check to post-slice gate

- 6. Create animation token bridge (GSAP easing/duration mapping utility)

## Implement Third (P1 — Refinement)

- 7. Typography Scale Enforcement (semantic component, forbid raw Tailwind text classes)

- 8. Section Composition Template (4-slot anatomy standard)

- 9. Design Review Gate (screenshot pixel measurements required)

- 10. Clean dead tokens from materiality-tokens.css

END OF REPORT

Audit conducted by 8 parallel agents. All findings backed by file paths, line numbers, and grep counts. Zero files modified during this audit.